## Slide 1: HPML Project Mid-point Progress
Dhanvanth Reddy Yerramreddy (UNI: dy2530)
Sri Bhuvana Vaishnavi Dasika (UNI: sd3971)
Alexander Swartz (UNI: as7629)
Rajvardhan Patil (UNI: rp3316)

## Slide 2: Project Summary
Project Title: Profiling-Driven Optimization of a Multimodal SLM for Efficient Vision Language Inference
Project Goals:
  Extend nanochat model for image captioning
  Profile and optimize data pipeline, memory layout, and transformer techniques
AI Model(s): Nanochat, CLIP vision encoder
Dataset(s): COCO Captions
Performance Optimization Techniques/Methodology:
  Separate optimization into categories (data pipeline, memory layout, and transformer techniques)
Profiling/Performance analysis tools used:
  Wandb, Pytorch Profiler, torch.cuda statistics

## Slide 3: Current Progress
Link to the wandb project
https://github.com/AlexanderSwartz/multimodal-nanochat
Set up Nanochat
  Imported nanochat source code and configured it in a pytorch environment on a google cloud VM
  Trialed inferencing and fine-tuning with pre-trained weights to validate setup
Set up CLIP Vision Encoder with COCO dataset
  Configured pytorch dataset to generate image embeddings and tokenized captions for each COCO dataset sample
Generated end-to-end prototype with AI
  Developed an entire codebase that provides conceptual framework for project

## Slide 4: Work in Progress
Integrate vision encoder and COCO dataset with nanochat
Successfully train Nanochat-V
Optimize data pipeline, tuning num_workers, pin_memory, etc.
Evaluate memory optimization (mixed precision and layer freezing)
Improve inference and transformer techniques (e.g. torch.compile, flash attention)
If time permits, implement cross-attention layers and evaluate
Benchmark finals runs and prepare a demo

## Slide 5: Blockers and Limitations
No feedback on project proposal makes it difficult to gauge project scope
Google cloud setup is brittle with particular CUDA and pytorch environment
Already hit Out of Memory errors when running nanochat in inference mode
Complexity of proposed models delays benchmarking and profiler until later phases
  Cross-attention will require rewriting core transformer blocks